# High-Level Development Guide

## 1. Delivery strategy

Implement this in parallel with the current non-AI flow, not as a full replacement on day one.

Recommended rollout:

- keep current endpoints stable

- introduce LangGraph modules behind new services

- run the graph in shadow mode against stored events

- compare graph outputs against the current manual/tester flow

- enable auto-push only after validation quality is acceptable

## 2. Phase 1: Extract the orchestration boundary

Goal:

- stop growing jenkins_service.py

Tasks:

- add a new graph package

- define GraphState

- add a service that loads a stored event and converts it to graph input

- keep the webhook endpoint, but hand off to a graph runner instead of calling _analyze_event() directly

Suggested rule:

- do not remove the current sync analyzer until the graph path is proven

## 3. Phase 2: Build Node 01 against real Trivy output

Goal:

- parse the real payload already present in requests.jsonl and dev_test/notebook/trivy_scan_input.txt

Tasks:

- build a table parser for Trivy console output

- normalize findings into VAFinding

- support repeated lines where one package spans several CVEs

- capture all fixed versions as a list

Acceptance signal:

- the real stored sample should no longer end in supported = false

- the parser should emit multiple findings and a meaningful issue summary

## 4. Phase 3: Build Node 02 repo fetch and manifest planning

Goal:

- fetch source manifests and produce BOM-friendly remediation candidates

Tasks:

- wrap current fetch_analysis_files() in a cleaner repo-reader service

- add parsers for Maven and Gradle control points

- detect parent POM, imported BOMs, dependencyManagement, Gradle platform usage, and property-managed versions

- add Dockerfile parsing for base image and package-manager upgrades

Important design choice:

- Node 02 should produce candidate plans, not final approved changes

## 5. Phase 4: Build Node 03 validation

Goal:

- create a hard gate before any branch write

Tasks:

- validate each candidate against manifest ownership rules

- collapse duplicate or conflicting changes

- mark plans as auto-safe, low-confidence, or manual-review-required

Acceptance signal:

- a direct dependency version change must be rejected if a parent/BOM/property owns that version

- one approved plan should explain why it is the chosen BOM-friendly strategy

## 6. Phase 5: Build Node 04 GitHub multi-file writer

Goal:

- write a full approved change set, not just one file

Tasks:

- create a github_writer that can commit several files in one branch update

- keep compare URL / PR creation behavior similar to the current flow

- store branch result back into the run record

Recommended implementation detail:

- use GitHub Git blobs/tree/commit APIs or a well-scoped sequence of contents API updates

- treat branch creation and PR creation as separate steps with explicit error reporting

## 7. Phase 6: Observability and operator UX

Goal:

- make graph execution inspectable

Tasks:

- store node outputs by run

- expose run status endpoints

- show node-by-node progress in the dashboard

- preserve raw payload, extracted issue list, chosen remediation plan, validation notes, and push result

## 8. Data persistence guidance

Short term:

- reuse the current JSONL event store pattern for experiments

Better next step:

- split event storage from graph-run storage

- add a persistent run/checkpoint store for node outputs and retries

If LangGraph checkpointing is introduced, keep event metadata and graph state records clearly linked by event_id and run_id.

## 9. Testing guidance

Prioritize tests in this order:

- Node 01 parsing tests against full Trivy samples

- manifest parser tests for Maven/Gradle/Docker variations

- Node 03 validation tests for BOM-owned dependencies

- Node 04 GitHub writer tests for multi-file commits and existing-branch reuse

- API integration tests for webhook to graph-run creation

Critical regression scenarios:

- vulnerability table with many rows

- package with multiple fixed versions

- parent-managed Spring Boot app

- imported BOM app

- multi-module Maven repo

- Gradle platform-managed app

- Docker-only remediation case

- mixed pom.xml plus Dockerfile remediation case

## 10. Suggested first implementation target

Best first slice:

- webhook stores event

- Node 01 parses Trivy sample into structured findings

- Node 02 fetches repo files

- Node 03 marks plan as manual-review-required if full BOM logic is not ready

- Node 04 stays disabled

That gives you visible AI progress early without risking bad automated commits.