# Implementation Backlog

## Epic 1: LangGraph foundation

### Work items

- Create a graph package with builder, state, and node modules.

- Define GraphState, VAFinding, and remediation candidate models.

- Add a graph runner service that can be invoked from the webhook layer.

### Acceptance criteria

- A stored webhook event can be converted into graph input.

- The graph can execute all four nodes with stub implementations.

## Epic 2: Node 01 vulnerability extraction

### Work items

- Implement Trivy console parser.

- Support multi-row package entries and repeated CVEs.

- Emit normalized issue list plus general remediation hints.

### Acceptance criteria

- The existing sample payload yields a non-empty structured issue list.

- CVE ids, package names, installed versions, fixed versions, and targets are preserved.

## Epic 3: Node 02 manifest fetch and BOM-friendly planning

### Work items

- Wrap current GitHub fetch logic in repo-reader service.

- Parse Maven parent/BOM/property management.

- Parse Gradle platform/property/version ownership.

- Parse Dockerfile base image and package upgrade points.

- Generate candidate changes rather than direct file patches.

### Acceptance criteria

- The node can explain why a change belongs in a BOM, property, direct dependency, or Dockerfile.

- The node can produce more than one candidate when several strategies are possible.

## Epic 4: Node 03 validation gate

### Work items

- Detect BOM-owned dependencies.

- Block inline versions that break manifest ownership.

- Resolve duplicate or conflicting candidate plans.

- Score confidence and manual-review flags.

### Acceptance criteria

- Invalid direct bumps are rejected.

- A validated plan includes rationale and complete file write set.

## Epic 5: Node 04 GitHub branch push

### Work items

- Add multi-file write support.

- Support branch create-or-reuse behavior.

- Create PR or compare URL.

- Persist final run output.

### Acceptance criteria

- One validated change plan can update all required files in one branch.

- Existing branch reuse works safely.

## Epic 6: API and UI integration

### Work items

- Add run status endpoints.

- Show graph progress and node outputs in UI.

- Preserve current tester flow while the AI flow matures.

### Acceptance criteria

- Operators can see whether the graph is waiting, running, validated, blocked, or pushed.

## Cross-cutting risks

- Current repo write logic is single-file only.

- Current event model mixes raw event data and remediation outputs in one object.

- Large console logs can make prompt size expensive if not pre-parsed before model use.

- Gradle and Maven ownership logic can produce false positives if parsers are too shallow.

## Recommended build order

- Graph scaffolding

- Node 01 parser

- Node 02 repo reader + manifest parsing

- Node 03 validation

- Node 04 multi-file GitHub writer

- UI and run-status surfacing